Exam Management System
Product Backlog
- Candidate Registration
- Payment gateway -Exam fee || offline mode
- Verification
- Declaration of successful candidature
- Login and dashboard for candidate
- Login and dashboard examiner
- Issuing admit card or hall ticket
- Fixing date and time for exam
- Request for change of examination center or grievance
- Feedback and Help
- Online Proctored Exam || offline exam
- Monitoring all students Proctored Dashboard view(admin)
- Uploading of Results
- Results Page-Certification
- SMS and Mailing of results to candidates

Sprint 1 Backlog
1.Candidate Registration -2
2.Login and dashboard for candidate -5
3.Login and dashboard examiner -5
4.Payment gateway -Exam fee || offline mode -8

Sprint 2 Backlog
1.Verification -3
2.Declaration of successful candidature -2
3.Issuing admit card or hall ticket -3

Sprint 3 Backlog
1) Declaration of Schedule for Exam (Fixing date and time for exam ).-3
2) Request for change of examination center or grievance-3
3) Feedback and Help Center-6

Sprint 4 Backlog
1.Online Proctored Exam || offline exam-8
2.Monitoring all students Proctored Dashboard view(admin)-8

Sprint 5 Backlog
1.Uploading of Results-3
2.Results Page-Certification-3
3.SMS and Mailing of results to candidates-3

dashboard for candidate:

My profile
Latest exams
Package details
Latest inbox mails(with count)
Sent items (with count)
My exams(written, not-written)
Reports and progress
News and events